WEEK 4 TASK

Comprehensive Testing Strategy and Quality Assurance Plan

Hypothetical Project: Library Management System

# 1. Executive Summary

This report defines a comprehensive testing and quality assurance strategy for the Library Management System (LMS). The objective is to ensure that every major function is correct, secure, reliable, usable, and maintainable. Testing is treated as a continuous activity throughout development rather than a final-stage inspection.

# 2. Testing Objectives

Verify functional correctness of all MVP modules.

Detect defects as early as possible.

Validate integration between application layers and database.

Protect role-based access and sensitive data.

Measure quality using objective metrics.

Provide evidence for release readiness.

# 3. Testing Framework

| Level | Purpose | Example | Exit Criteria |
| --- | --- | --- | --- |
| Unit | Verify isolated functions/classes | Fine calculation, validation | Tests pass; expected coverage achieved |
| Integration | Verify module interactions | Issue book updates inventory | Critical integrations pass |
| System | Validate complete application | Login → issue → return → report | Critical workflows pass |
| Acceptance | Validate business requirements | Librarian completes daily workflow | Product Owner accepts MVP |
| Regression | Ensure changes do not break existing features | Authentication after new release | Regression suite passes |
| Security | Find access/control weaknesses | Unauthorized member action | No unresolved critical security defect |
| Performance | Assess response/load behavior | Search/report under expected load | Targets met |
| Usability | Assess ease of completing tasks | Book issue workflow | Major usability blockers resolved |

# 4. Test Case Design Principles

Use positive, negative, boundary, validation, authorization, and error-handling scenarios.

Write reproducible steps and measurable expected outcomes.

Use synthetic test data and avoid unnecessary personal information.

Link important test cases to user stories and acceptance criteria.

Retest every confirmed defect and run regression around affected functionality.

# 5. Sample Test Cases

| ID | Module | Steps | Expected Outcome | Priority |
| --- | --- | --- | --- | --- |
| TC-01 | Login | Enter valid librarian credentials and submit | Dashboard opens with librarian permissions | High |
| TC-02 | Login | Enter incorrect password | Access denied; safe error shown | High |
| TC-03 | Books | Add book with all valid required fields | Book saved and searchable | High |
| TC-04 | Books | Submit missing required title | Validation message; record not created | Medium |
| TC-05 | Members | Register unique member | Member ID/record created | High |
| TC-06 | Issue | Issue available book to eligible member | Loan created; book unavailable; due date stored | Critical |
| TC-07 | Issue | Try issuing unavailable book | Transaction rejected; inventory unchanged | Critical |
| TC-08 | Return | Return book before due date | Loan closed; no overdue fine | Critical |
| TC-09 | Return/Fine | Return overdue book | Fine calculated according to configured rule | Critical |
| TC-10 | Authorization | Member opens librarian-only endpoint | Request denied | Critical |
| TC-11 | Reports | Generate overdue report | Correct overdue records and totals displayed | High |
| TC-12 | Search | Search by author/category/title | Matching records displayed accurately | Medium |

# 6. QA Metrics

| Metric | Measurement | Use |
| --- | --- | --- |
| Test Coverage | Executed/defined requirements and code coverage where applicable | Identify untested areas |
| Defect Density | Defects per defined unit of functionality/size | Compare quality trends |
| Defect Escape Rate | Defects found after release ÷ total defects | Assess test effectiveness |
| Test Pass Rate | Passed tests ÷ executed tests × 100 | Release readiness |
| Defect Resolution Time | Average time from valid report to verified fix | Monitor responsiveness |
| Critical Defects | Count of unresolved critical defects | Release gate |
| Performance | Response time/throughput under agreed scenarios | Detect slow workflows |
| Regression Pass Rate | Passed regression tests ÷ executed regression tests | Protect existing features |

# 7. Automated vs Manual Testing

| Approach | Advantages | Limitations | Best Use |
| --- | --- | --- | --- |
| Automated | Fast repetition, consistent, CI-friendly, good regression coverage | Initial setup cost; poor fit for exploratory judgment | Unit/API/regression and repeatable checks |
| Manual | Flexible, exploratory, useful for UX and unexpected behavior | Slower and more variable | Usability, exploratory, visual and acceptance testing |

A balanced strategy is recommended. Critical repeatable business rules and regression checks should be automated, while exploratory, usability, visual, and acceptance activities should remain strongly human-led.

# 8. Defect Tracking Process

Tester reproduces and records the issue with environment, steps, expected result, actual result, evidence, severity, and priority.

Developer/lead triages the defect and assigns ownership.

Developer fixes the issue and links the change to the defect.

QA verifies the fix using the original reproduction steps.

Regression testing checks related functionality.

Defect is closed only after verification; reopened if the problem persists.

# 9. Code Review and QA Gates

Pull requests require review before integration.

Reviewers check correctness, readability, security, error handling, tests, and maintainability.

CI should run build and automated tests on relevant changes.

Sprint completion requires acceptance criteria and Definition of Done.

Release requires regression, security, performance, and acceptance evidence.

# 10. Release Quality Gate

No unresolved critical defects.

All must-have acceptance criteria satisfied.

Critical-path regression tests pass.

Security checks completed.

Backup/rollback procedure validated.

Documentation and release notes updated.

# 11. Public Best-Practice References

Agile Manifesto — https://agilemanifesto.org/

Scrum Guide — https://scrumguides.org/scrum-guide.html

OWASP Top 10 — https://owasp.org/www-project-top-ten/

ISTQB — https://istqb.org/